Monday October 1th
Members present: Kyle, Jonathan, Vaibhav, and Jerry
Things discussed and decisions made: At this meeting we discussed a general overview of the architecture which we would use for the project. We specified a couple of interfaces for gates, time keeping, and simulations. Kyle also volunteered to write the code for just the simulator.

Friday October 7th
Members present: Jonathan, Kyle, Vaibhav
Things discussed and decisions made: This meeting was purely a code review of the simulation code that Kyle had written. We decided that we were satisfied with the simulator as written.

Wednesday October 10th:
Members present: Vaibhav, Jerry
Things discussed and decisions made: The team discussed some architecture questions behind how to implement token trading between gates and specified an interface. However, no implementation of the token traders was specified.

Monday October 15th:
Members: Jonathan, Kyle, Jerry, Vaibhav
Things discussed and decisions made: The team discussed a messaging interface and the different token trading policies that would be in place for the gates. We also assigned responsibilities with regards to implementing both the token traders and messaging between gates.

Friday October 19th
Members present: Jonathan, Jerry
Things discussed and decisions made: Tests were written which test many of the various parts of the system and bug fixes were made to problems in code. We also decided to tightly couple a few more elements of the system as opposed to putting in a disproportionately large amount of work to make them loosely coupled.

Saturday October 20th
Members present: Jonathan, Jerry, Vaibhav, Kyle
Things discussed and decisions made: More test were written and bug fixes in the system as a whole

Sunday October 21st
Same as October 20th

Monday October 22nd
Same as October 20th